## Slide 1: [ 1st week Report ]
Lecturer: Hel Chanthan
By: Nhim ChanRengSey
2019-2020
Researching Project
“ Soil Ph meter Design ”

## Slide 2: Outline
Hardware Diagram
Working Plan
Planning for 1st Month
4.Planning for 2nd Month

## Slide 3: 1. Hardware Diagram
Filter
pH Sensor
Micro- Controller
Amplifier
LCD
(display)
Raw value
Amp value
STM32
Page: 01

## Slide 4: 2. Working Plan
We will… | 
Learn design Filter Learn design Amplifier Choose pH sensor and LCD Learn C program Learn use STM32 Write code for configure pH sensor and LCD to STM32 Get data from sensor to LCD Build Box/Case for hardware(fusion 360) | 
Page: 02

## Slide 5: 3. Planning for 1st month
Week | Monday | Tuesday | Wednesday | Thursday | Friday | Goal
1st Week | Research | Meeting | Learn Amplifier | Presentation | Learn Filter | Learn Filter
2nd Week | Learn Filter | Learn Filter | Learn Amplifier | Learn Amplifier | Learn Amplifier | Learn Amplifier
3rd Week | Build Filter pH & LCD | Meeting Build Filter | Filter Build filter | Presentation Build Amp | Build Amplifier | Design Amplifier
4th Week | Build Amplifier | Meeting Learn stm32 | Learn STM32 Test LCD/pH | Presentation Write Code | Write Code STM32 | Start STM32
Start : 10/08/2020
Page: 03

## Slide 6: 4. Planning for 2nd month
Week | Monday | Tuesday | Wednesday | Thursday | Friday | Goal
1st Week | Write Code STM32 | Meeting Write Code | Write Code STM32 | Presentation Write code | Finish STM32 Code | Finish STM32 Code
2nd Week | Draw case for hardware | Meeting Draw case | Draw case for hardware | Presentation Draw case | Print 3D case | Build case Finish Job
3rd Week |  | Meeting |  | Presentation |  | 
4th Week |  | Meeting |  | Presentation |  | 
Start : 06/09/2020
Page: 04

## Slide 7: THANK YOU