## Slide 1: Researching Project IoT Platform using Laravel and Mobile App
Lecturer: Mr. HEL Chanthan
Prepared by Mr. VANNAK Sovannroth
2019-2020
‘ Week6 Report ’

## Slide 2
Planning for First Month
Planning for Second Month
Backend vs Frontend Controller
Backend vs Frontend Route
Backend vs Frontend Layout View
Backend vs Frontend Index
How to view Charts from JavaScript
View on Frontend project
Coding for backend , frontend and database
Outline
PAGE 01

## Slide 3
Planning for First Month
PAGE 02
Activity (Start on 06.08.2020) | Thursday (Presentation day) | Friday | Monday | Tuesday | Wednesday (Meeting day)
Week 1 | Installation MongoDB (Shell and Compass) and connect localhost between Shell and Compass.(Locally) | Performing CRUD (Create, Read, Update, Delete) on Mongo Shell and MongoDB Compass. | Creating MongoDB Atlas account and connect it to Mongo Shell or MongoDB Compass, and Driver (Node.js).(Cloud) | Installation Visual Studio Code and connect driver to MongoDB Atlas.(Cloud) | Connecting sample Backend to MongoDB Cluster and storing Products in the Database.
Week 2 | Connecting driver to Mongo Shell.(Locally) | Starting to build sample backend connect with or without MongoDB Atlas. | Build creating, editing and deleting Products on server. | Transmitting and fetching data to/from the Database. | Creating Login and Signup. (Email and password)
Week 3 | Learning template Bootstrap 4 | Install wampserver and Laravel | Run Laravel server with MySQL(Database) | Choose free template Bootstrap for Front-End & Backend | Installation Laravel Module for Backend and Front-End
Week 4 | Starting to build backend for project. & Creating Login and Signup. | User management: • Create new user • Reset user password • Delete and edit user | Manage Info: • Logo • Name • Contact info • Map • Social | Manage new category: • Create new category • Edit and delete exiting categories. | Manage news: • Post news • Edit news • Delete news

## Slide 4
Activity (Start on 06.08.2020) | Thursday (Presentation day) | Friday | Monday | Tuesday | Wednesday (Meeting day)
Week 5 | Create Dashboard | Create Dashboard | Manage Calculate: • Addition • Subtraction • Multiplication • Division | Write API & Read API | Write API & Read API
Week 6 | Connect to ESP8266 or NodeMcu & fetch data from Arduino | Get data from Sensors and Calculate. | Show data on Dashboard | Connect Backend to Front-End | Front-End fetch data from Backend
Week 7 | Choose Flutter or React Native for build Mobile App. | Learning Flutter or React native | Start build sample project | Create Horizontal list view & build recent products grid view. | Manage Info: • Product details • Home page Ui modification • Shopping cart & list page • User login & Register • Contact info
Week 8 | Creating Users, brand and category on database & Adding products to the database. | Auto complete search for categories and brands & Uploading Images to firebase. | Login and signup screen redesign & Google sign in for IOS and Android . | Firebase Auth using provider package & Dashboard UI/UX and Database product modeling. | Load products from firebase part & loading products from database.
Planning for Second Month
PAGE 03

## Slide 5
Backend vs Frontend Controller
PAGE 04
$ php artisan module:make-controller ITCnode1Controller Admin
$ php artisan make:controller ITCnode1Controller -r
Backend
Frontend

## Slide 6
Backend vs Frontend Route
PAGE 05
Backend
Frontend

## Slide 7
Backend vs Frontend Layout View
PAGE 06
Backend
Frontend

## Slide 8
Backend vs Frontend Index
PAGE 07
Backend
Frontend

## Slide 9
PAGE 08
How to view Charts from JavaScript

## Slide 10
PAGE 09
How to view Charts from JavaScript

## Slide 11
PAGE 10
View on Frontend project

## Slide 12
PAGE 11
View on Frontend project

## Slide 13
PAGE 12
View on Frontend project

## Slide 14
PAGE 13
Coding for backend, frontend, and database
https://github.com/Chanthan89/Smart-Irrigation/tree/master/Weekly%20Presentation/Sept-2020/VANNAK%20Sovannroth/Code%20on%20backend%20and%20database

## Slide 15
Thank You!